# Sprint Review and Sprint Retrospective 1 - Team BlackBox

Covers deliverables: D0 revisions & D1

- Features implemented

  - Build Environment

  - Created Requirements

  - UI Mockups/Wireframes

- Issues fixed

  - Updated ReadMe

  - Revised User Stories

  - Revised Problem Statement

  - Revised Prior Solutions 1 & 3

  - Revised App Description

  - Revised Task Flow Diagram - App Description

- Implementation review

  - What went well in the implementation

    - Met Most Deadline Goals - T-96hr.

    - Dev Environment Setup

    - Design Implementation

  - What problems occurred

    - Scheduling Issues

    - Response Timing

    - Access Restrictions

    - Communication Platform Transfer - Swapping from Discord to CollaborAITE

    - Identifying Usernames on CollaborAITE

    - Confusion on the App Description revision

    - Task progress updating reflection on task work

    - Outstanding Deliverable Items:

      - Missing Remaining Build Environment Proof (Screenshot(s))

  - How problems were solved

    - Multiple clarifications on how much work was actually needed to complete for this deliverable.

    - Cleared up some communication issues.

    - Sought examples to address confusion on the App Description revision.

- Changes made

  - Documentation updated per feedback.

- Plans for next sprint (What will be done for the next sprint)

  - Resolve issues with scheduling conflicts and communication expectations.

  - Have tasks broken up further for each task to be assigned with QC reviewers assigned at the Sprint Planning meeting (have less “tasks to create tasks” tickets).

  - Consider weights on task items to determine importance.

- Sprint Retrospective

  - What went well?

    - The dev environment setup went smoothly.

    - Communication improved.

    - Hit deadline goals sooner.

    - Understood task involvement as a team earlier on compared to earlier sprints.

    - QC process seemed to go better than last time

  - What could be improved?

    - Communication expectations.

    - Understanding/clarification on deliverables earlier on.

    - Meeting schedule availability.

  - What will we commit to improve in the next Sprint?

    - What changes will be made to how we work for the next sprint?

      - Fill in the table below

      - Then enter it into the project management / task tracking system

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Create Figma teams | Designer | PM |
| Use GitHub better - PRs | Co-PM | Dev Lead |
| Updating taskboard progress | PM | Co-PM |