# Sprint Review and Sprint Retrospective 2 - Team BlackBox

Covers deliverables: D1 revisions & D2:

- Features implemented

  - Software Architecture & UML

  - SRS doc filled out with details from project description

  - Hi-fi Mockups

  - Log-in screen mockup

  - UC diagram & UCDs

  - Added further NFRs

  - Implemented main branch protections

- Issues fixed

  - Addressed feedback from D1 components

    - Addressed feedback on Lo-Fi mockups/wireframes

    - Addressed feedback on FRs and NFRs

- Implementation review

  - What went well in the implementation

    - Division of labor was clearer after this sprint’s kickoff meeting than it was for last sprint

    - Communication improved a degree

  - What problems occurred

    - Sudden changes in availability & having to redelegate or pile on tasks onto others

    - Meeting deadlines

    - Outstanding Deliverable Items:

      - SRS doc - filled out areas from the project description

      - UCD doc

  - How problems were solved

    - Shuffling deliverable items around

- Changes made

  - Figma teams access - team signed up and verified for student accounts to ensure access to Figma boards

  - Started using PRs to make commits on Github

  - Started using a new channel in CollaborAITE to request QC feedback/give approval in addition to commenting on GitHub tickets

  - Introduced priority on tasks

- Plans for next sprint (What will be done for the next sprint)

  - Introduce other weights, Story Points

  - Task management - comment

  - Add an image channel on CollaborAITE to use for ref images

  - Update flow of tasks to make managing tasks clearer

  - Add the deliverable change to procedures

- Sprint Retrospective

  - What went well?

    - Communication improvements

    - Easier to jump into the flow of things - the sprint planning, beginning tasks, addressing revisions, etc.

    - Task management - teams were doubling up

    - Use of the QC request / approval channel

  - What could be improved?

    - Meeting deadlines

    - Team members making meetings

    - Task management - updating progress on the Kanban project board & commenting on tasks, updating milestone, checking of checklists

    - Doubling up on communication - both commenting on tickets & pinging team members on CollaborAITE or using Discord as a backup when not receiving responses within a timely manner

    - Communication with the professor

    - Receiving feedback & knowing task requirements in order to create tasks & assign them out

  - What will we commit to improve in the next Sprint?

    - What changes will be made to how we work for the next sprint?

      - Fill in the table below

      - Then enter it into the project management / task tracking system

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Following up on needs for software tasks | Stephen (check-in by Saturday afternoon) | Jaron |
| [Team] Updating taskboard progress | Ray | Henry |

# Sprint Review and Sprint Retrospective 1 - Team BlackBox

Covers deliverables: D0 revisions & D1:

- Features implemented

  - Build Environment

  - Created Requirements

  - UI Mockups/Wireframes

- Issues fixed

  - Updated ReadMe

  - Revised User Stories

  - Revised Problem Statement

  - Revised Prior Solutions 1 & 3

  - Revised App Description

  - Revised Task Flow Diagram - App Description

- Implementation review

  - What went well in the implementation

    - Met Most Deadline Goals - T-96hr.

    - Dev Environment Setup

    - Design Implementation

  - What problems occurred

    - Scheduling Issues

    - Response Timing

    - Access Restrictions

    - Communication Platform Transfer - Swapping from Discord to CollaborAITE

    - Identifying Usernames on CollaborAITE

    - Confusion on the App Description revision

    - Task progress updating reflection on task work

    - Outstanding Deliverable Items:

      - Missing Remaining Build Environment Proof (Screenshot(s))

  - How problems were solved

    - Multiple clarifications on how much work was actually needed to complete for this deliverable.

    - Cleared up some communication issues.

    - Sought examples to address confusion on the App Description revision.

- Changes made

  - Documentation updated per feedback.

- Plans for next sprint (What will be done for the next sprint)

  - Resolve issues with scheduling conflicts and communication expectations.

  - Have tasks broken up further for each task to be assigned with QC reviewers assigned at the Sprint Planning meeting (have less “tasks to create tasks” tickets).

  - Consider weights on task items to determine importance.

## Sprint Retrospective

  - What went well?

    - The dev environment setup went smoothly.

    - Communication improved.

    - Hit deadline goals sooner.

    - Understood task involvement as a team earlier on compared to earlier sprints.

    - QC process seemed to go better than last time

  - What could be improved?

    - Communication expectations.

    - Understanding/clarification on deliverables earlier on.

    - Meeting schedule availability.

  - What will we commit to improve in the next Sprint?

    - What changes will be made to how we work for the next sprint?

      - Fill in the table below

      - Then enter it into the project management / task tracking system

| Change | Who will be responsible for the change | Who will check in on the change half-way and when |
| --- | --- | --- |
| Create Figma teams | Nick | Ray |
| Use GitHub better - PRs | Henry | Jaron |
| Updating taskboard progress | Ray | Henry |